Studio Ledger

Product & build spec: multi-tenant studio management app

# 1. What this is

Studio Ledger is a mobile app (iOS + Android, one React Native codebase) that any yoga, fitness, or wellness studio can sign up for and use to run their membership ledger: adding members, tracking monthly fees, and seeing overdue payments, with automatic reminders instead of manual chasing.

This started as a single-studio tool for Tara Shakti Yoga Studio. This spec scopes it as a multi-tenant SaaS product: any studio creates its own account, and its data is fully separated from every other studio's.

# 2. Who it's for

- Studio owner / manager, the primary user. Adds members, tracks payments, sees dashboards.

- Front-desk staff, a secondary role with limited permissions (add/view members, mark payments; no billing or account settings).

- Members themselves are not app users in v1; they only receive SMS/email reminders. A member-facing login can be a later phase.

# 3. Core features (MVP)

## 3.1 Accounts & onboarding

- Studio owner signs up with email/phone, creates a studio profile (name, logo, currency, timezone).

- Owner can invite staff by email with a role (owner / staff).

- Each studio's data is isolated; no studio can see another studio's members or numbers.

## 3.2 Member management

- Add/edit/delete members: name, gender, phone, email, join date, monthly fee, status (active/paused/inactive).

- Search and filter members by name, status, gender.

## 3.3 Payments & reminders

- Monthly fee tracking per member, due date derived from join date.

- Mark a member paid for the current month; history kept per month.

- Automatic reminders: a scheduled job checks daily for overdue members and sends SMS and/or email automatically. This is the piece that needs a real backend, since it has to run even when nobody has the app open.

## 3.4 Dashboards

- Status breakdown (active/paused/inactive), gender split, joins by month/year, status-by-gender overlap: same views as the current prototype, now per-studio.

## 3.5 Billing (for the studio-owner-facing SaaS itself)

- Studio Ledger charges the studio a subscription (e.g. monthly per-studio fee) via Stripe or Razorpay (Razorpay is the natural pick for Indian studios).

- Free trial period, then a paywall on new member creation past the trial.

# 4. Recommended tech stack

| Layer | Recommendation | Why |
| --- | --- | --- |
| Mobile app | React Native + Expo, TypeScript | One codebase for iOS + Android; Expo simplifies push notifications, builds, and OTA updates. Good fit for Claude Code to scaffold. |
| Backend / DB | Supabase (Postgres + Auth + Row Level Security) | Multi-tenancy via a studio_id column and RLS policies, built-in auth, and a generated API. Much less backend code to hand-write than a custom Node server. |
| Scheduled reminders | Supabase Edge Function on a cron schedule (or a small Node cron service) | Needs to run independent of the app being open, once a day, to check due dates and send reminders. |
| SMS | Twilio | Reliable delivery, per-message pricing, works for Indian numbers. |
| Email | Resend or SendGrid | Simple API, generous free tier for a studio's volume. |
| Subscription billing | Razorpay Subscriptions (or Stripe if expanding beyond India) | Handles recurring per-studio charges, invoices, and payment retries. |
| Push notifications | Expo Notifications | For in-app alerts to studio staff (e.g. 'payment received'). |

# 5. Data model (high level)

| Table | Key columns |
| --- | --- |
| studios | id, name, logo_url, currency, timezone, subscription_status, created_at |
| staff_users | id, studio_id, email, role (owner/staff), created_at |
| members | id, studio_id, name, gender, phone, email, joined_on, monthly_fee, status |
| payments | id, member_id, month (YYYY-MM), paid, paid_on |
| reminders_log | id, member_id, sent_via (sms/email), sent_at, status |
| subscriptions | id, studio_id, plan, status, current_period_end, provider_ref |

Every studio-owned table carries a studio_id column, and Postgres Row Level Security policies restrict every query to rows matching the logged-in user's studio_id. This is what makes it safe for many studios to share one database.

# 6. Suggested build phases

## Phase 1: Single studio, real backend

- Set up Supabase project: studios, staff_users, members, payments tables with RLS.

- Auth: studio owner sign-up/login.

- React Native app: member list, add/edit member, mark payment, talking to Supabase instead of local storage.

- Daily cron Edge Function that finds overdue members and logs them (no sending yet). Prove the logic before wiring real messages.

## Phase 2: Real reminders

- Wire Twilio for SMS and Resend/SendGrid for email into the cron job.

- Add a reminders_log so staff can see what was sent and when.

## Phase 3: Multi-tenant onboarding

- Studio sign-up flow, studio profile setup, staff invites with roles.

- Dashboards view (charts), scoped per studio.

## Phase 4: Billing

- Razorpay subscription integration, trial period, paywall.

- Studio-facing billing/account settings screen.

## Phase 5: Polish and store submission

- App icons, onboarding screens, push notification permissions.

- iOS App Store and Google Play submission (developer accounts needed for both).

# 7. Starting brief for Claude Code

Paste something like this as your first prompt when you start the project:

Build a React Native (Expo, TypeScript) app called Studio Ledger, backed by Supabase. It's a multi-tenant SaaS where studio owners sign up, create a studio, add members, and track monthly membership fees. Start with Phase 1 from the attached spec: Supabase schema with row-level security by studio_id, owner auth, and a member list / add-edit-member / mark-payment flow in the app. Don't build reminders, billing, or multi-studio onboarding yet; just get one studio's member and payment tracking working end to end against Supabase.

Attach this document to that project so Claude Code has the full data model and phase plan for reference as you move through Phases 2–5.

# 8. Things worth deciding before you start

- Pricing for other studios: flat monthly fee per studio, or per-member pricing?

- Will you support studios outside India (currency, SMS provider changes by country)?

- Apple Developer ($99/yr) and Google Play ($25 one-time) accounts. Set these up early, since app review can take days.

- A studio's existing Excel data will need a one-time import path (CSV upload) so studios don't start from zero.